Scope and Requirements

Fair Work Commission MAP System 2024 - Request for Quote

Matt Johnston Project Manager matt.johnston@fwc.gov.au

Contents

Scope and requirements	2

Purpose	3

Background	3

Scope of work	3

Work requirements	4

Expectations	5

Conditions of Participation and Mandatory Requirements	6

Compliance / Security	7

Contract	7

Work, Health and Safety	7

Responsibilities	7

Invoicing	8

Evaluation criteria and weighting	9

Key dates	10

How to respond	10

Bill of materials	11

# Scope and requirement-

## Background

The Fair Work Commission was established by the Fair Work Act 2009.  We are Australia’s national workplace relations tribunal and registered organisations regulator. We help employers and employees resolve issues at work, set the national minimum wage, approve enterprise agreements and make modern awards. We also regulate registered organisations including unions and employer organisations.

As the national workplace relations tribunal, the Commission is responsible for setting the safety net of minimum wages in modern awards. Modern awards contain minimum wages, penalty rates, allowances, and other working conditions for employees in a particular industry. There are currently 155 modern awards in Australia(see link to the Fair Work Commission website to review award information).

Each financial year the Commission's Expert Panel conducts an Annual Wage Review. During the review, the minimum rates and working conditions associated with each modern award are examined. The review culminates in an Annual Wage Review Decision, issued by the Expert Panel generally in the first week of June.

The Annual Wage Review Decision may result in an increase to the minimum rates in all Modern Awards. The minimum rates may also remain unchanged for all modern awards, a group of awards or a particular modern award for that year. Increases to minimum wages may be applied as a flat dollar amount, percentage adjustment or both. The Expert Panel may also award a ‘tiered’ increase for employees in certain classifications or earnings and a different increase for those in another. In addition, the decision may include other changes, such as changes to the textual content of a modern award. A Determination is a legal instrument (akin to an Order) which captures the key changes relating to the corresponding modern award.

When the Annual Wage Review decision increases the minimum rates associated with a modern award, all unique wage related rates and allowances in that modern award need to be adjusted based on formulae associated with the minimum rates. Any increase is usually effective from 1 July.

Currently there are over 70,000 unique wage related rates and allowances associated with the 155 modern awards. The decision about whether a wage increase will be granted is handed down usually in late May or Early June. Around 300 draft determinations (1 each for wages and expense-related allowances ) showing the proposed changes to the rates in the awards are published in around mid-June giving us just 2 weeks to prepare the documents. Final determinations and updated awards are then required to be published in the last week of June to allow employers payroll companies sufficient time to adjust their wage systems for the 1 July commencement date. In addition to the determinations and awards the Commission publishes csv files containing all of the updated rates on the website.

In addition, the Commission can and does make decisions throughout the year that impact the rates and tables in awards that must be updated in the MAPD. All award updates whether they impact the rates or the text are currently updated in a template document and generated through the MAPD. This ensures version control and that the template is always up-to-date.

The Commission developed a database and platform that contains all the unique wage rates and allowances in 2018. The database contains historical data for awards going back to 2015. The platform allows us to increase the wages in line the decision and generates word documents that are populated with the rates from the database. The current method for generation is via coding embedded in the word documents that pulls the data, including wording, table structure and numbers from the database. The data in the document may appear in table format or as a numerical figure in a sentence.

Whilst there is an existing platform that the team currently uses to update rates in Awards, this project is to be proposed as a new and separate implementation. It is recognised that the existing system and tasks required to publish Awards requires a new perspective to streamline the activities the team undertakes with the current system. The current system relies on coding to create fields in the templates with too much programming knowledge required and we would like explore other user-friendly solutions.

In addition to the core MAPD system, a number of additional services and systems have been added to the environment that would need to continue to have integration maintained:

- MAPD API – Provides API access to all awards and calculated rates for organisations that are registered to query the API. We have an existing user base of payroll companies and employers that rely on the data. The API endpoints reflects the current data architecture

- MAP Power BI Dashboards – Staff only dashboards to allow validation of data. This dashboard replicates the formulae in the MAPD and runs a parallel calculation of all the rates for the AWR adjustment and gives us a report if there is a mismatch in the calculations. Data validation is a critical component of the system as the rates must be verified.

## Purpose

The Fair Work Commission Modern Awards Database provides a centralised repository for Commission Staff to:

- Store Award Pay Rates, Formulas and Calculations

- Store Award Clause numbering information

- Retrieve previous Award Rates, calculations and related data

- Import and Export Data related to Awards, Determinations and other published documents

- Generate documents based on the information stored in the database using a combination of templating, markup language and system processes to output finalised documents

Through significant discovery it has been determined that the current platform is not meeting the needs of the organisation and a reimagined view of what is possible taking advantage of Microsoft’s product suites, technology advancements and a strategic view to enable easier document management, templating, data validation and publishing capabilities.

This project will provide the following core modular components:

- A document management system for managing the lifecycle of documents, metadata, document properties, and award related data required for document generation

- A formula library for the storage of and calculations of rates of pay for each Award

- A document templating solution that allows the team to modify Modern Award templates without requiring coding or specialised skills to maintain

- The solution should align with the suite of Microsoft Cloud applications and services, ensuring full compatibility with Fair Work Commission’s standard operation environment.

## Scope of work

Please refer to the document “FWC_MAPSYSTEM_RFQ_STATEMENT_OF_REQUIREMENTS.xlsx” for requirements information.

Design

- Define the solution architecture of the solution

- Validate the solution capabilities and limitations

- Build

- Establish the required environments in our tenancies

- An expectation to utilise Microsoft 365, Dynamics and Power Platforms with particular focus on reusable elements.

- Import of existing data to the new system

- Transition

- Provide Fair Work Commission with a support model that will ensure full continuity of services for the developed solution

# Requirements

All requirements are listed in the “FWC_MAPSYSTEM_RFQ_STATEMENT_OF_REQUIREMENTS.xlsx” document.

High level requirements are listed in the Statement of Requirements document, a more detailed business requirements process will be undertaken with the selected vendor.

These detailed business requirements will form the basis of user acceptance criteria

# Expectations

The seller is expected by the commission to meet with the following requirements:

- Provide a single point of contact to liaise with the Commission’s Project Manager for the purposes of status reporting, logistics planning and acceptance criteria.

- Provide regular status updates and reports which will be forwarded to the Project Sponsor, Program Manager, Key Commission Stakeholders, and the Project Manager.

- Meet the designated timeframes, agreed milestones within the fixed cost budget for supply and deployment.

- Provide support SLAs for each of the Commission’s locations.

- Comply, and ensure its officers, employees, agents, and subcontractors comply, with the Privacy Act 1988 and not to do anything, which if done by the Commission, would breach the Australian Privacy Principle as defined in the Act.

# Conditions of Participation and Mandatory Requirements

The below is the required Boiler Plate information for the requirements and should not change.

### Compliance / Security

The work is required to be delivered consistent with the Privacy Act 1988 and Australian Privacy Principles.

The technical solution should apply Australian Government Information Security Manual (ISM).

### Contract

The successful seller will be engaged utilising the BuyICT Digital Marketplace SON3413842 Deed of Standing Offer.

Contractual arrangements will be a Work Order issued under the terms and conditions of the Digital Marketplace Panel.

### Work, Health and Safety

Given COVID-19 social distancing requirements, work needs to be conducted offsite, with meetings held via teleconference (where possible) at key points in the project (e.g., planning for each milestone).

The seller is required to:

- advise the buyer of business continuity arrangements in response to the COVID-19 pandemic relevant to delivery of this project.

# Responsibilities

### Vendor Responsibilities

Project Management

- Utilising the Commission’s MS Teams instance and manage all project collateral within our project workspaces

- Provide a dedicated Project Manager, who will act as the main contact for ICT.

- The seller will provide the appropriate levels of experience with all resources provided.

- Technical

- Adhere to the Commissions security posture, policies and procedures.

- Adhere to our Change Advisory Board (CAB) and work in collaboration with our team to submit proposals in a timely manner. Infrastructure designed to scale.

- Documentation

- Develop, maintain and deliver as-built documentation, UAT scripts and knowledge articles to be approved by the ICT team.

- All documentation will be archived on the ICT SharePoint instance

- Reporting

- Provide weekly updates with ICT Project team

- Vendor may be required to present to the Commission’s Executive Team

### Commission responsibilities

Project Management

- Key liaison between vendor and Commission

- Coordinate access to key stakeholders and coordination of workshops and cadence meetings

- Complete 3rd party onboarding to ensure vendor resources have adequate access to our environment prior to the commencement of our agreement

- Technical

- Provide CAB template and submissions and approvals in a timely manner

- Provide insights on environments, constraints and standard operating procedures

- Provide access to technical environments and services where necessary

- Documentation

- Provide timely feedback and approval on all documentation provided

- Provide user experience research and other collateral to help inform Discovery phase

- Provide existing business processes and requirements

- Provide current architecture documentation for existing services

- Reporting

- Coordinate weekly standups

- Provide timely approvals, in writing, where necessary

# Invoicing

Payment will occur within seven days of invoice approval.

# Evaluation criteria and weighting

| Criteria: | Weight: |
| --- | --- |
| Ability to meet the requirements listed in the RFQ | 50 |
| Demonstratable success in delivering solutions that utilise the same technologies proposed | 25 |
| Demonstrable experience with Microsoft stack including Office 365, Dynamics, Dataverse and Power Platform | 25 |

## Key dates

| Task: | Due Date: |
| --- | --- |
| RFQ submissions due | September 4th 2024 |
| Interviews with shortlisted vendors | From September 5th 2024 |
| Proposed start date | 23rd September |
| Proposed solution live in production | By April 2025 |

## How to respond

If you wish to apply for this project, you must respond via the BuyICT Procurement Portal.

Please ensure all questions are posted on the BuyICT Portal.

Please submit your proposal using the template supplied via the BuyICT Portal.

## Bill of materials

Licensing

ICT will manage this workflow but will need an early indication of what may be required

## Glossary

ALL-PURPOSE ALLOWANCES

Specific allowances which are payable to employees and included in the calculation (on top of the base rate) of their ordinary hourly rate and therefore have a compounding effect on any associated penalties or entitlements.

ANNUAL WAGE REVIEW (AWR)

An expert panel of the Fair Work Commission reviews and sets minimum wages for employees each year. The decision and order usually come into operation on 1 July of the following financial year. The expert panel may decide to impose a percentage increase, a real dollar increase, a combination of both, or alternatively no increase to minimum wages.

BASE RATE

Rates to which the annual wage review increase directly applies to. The weekly base rate of adult classifications serves as the base rate for the majority of modern awards. It is possible, however, for awards to have a non-weekly base rate such as annual, hourly or daily.

CALCULATED BASE RATE

Rates which are indirectly affected by the annual wage increase, in that they depend on the adjustment of a ‘base rate’. These types of rates are used to produce the rates for apprentices and juniors, which are typically calculated as some percentage of an adult classification. Calculated base rates are also used to make the ordinary hourly rates presented in certain awards. These are generally calculated as a function of an adult classification and one or more wage-related allowances which apply for all purposes.

CALCULATED RATE

Rates which are derived solely from the classification base rate (which can be either a normal or calculated base rate) to which it is attached. For example, this includes minimum hourly rates being calculated for an award which relies on an adult weekly base rate.

EXPENSE ALLOWANCE RATES

Allowances payable to employees which are adjusted for positive movements in the Consumer Price Index (CPI) value between the most recent quarter at the time the annual wage review increase is applied and the quarter used at the time that the allowance was last adjusted. The allowance amount otherwise remains the same in the event that: the relevant CPI value fell over the period or was the same; or the relevant CPI value increased over the period, however, the increase was not sufficient to change the actual allowance value after rounding.

ORDINARY HOURLY RATES

This is a rate of pay that includes one or more all purpose wage or expense related allowance in a wage rate. The wage plus the allowance(s) is used as the basis for any penalty rate which means the penalty rate has a compounding effect i.e the wage and the allowance would be pad at 150%. E.g. in an award with an ordinary hourly rate the penalty will be calculated as Penalty rate = (Base rate + allowance1 + allowance2) x 150%

PENALTY RATES

Calculated as a function of a classification base rate (either a normal or calculated base rate) and the relevant overtime or penalty rate percentage (rate). The system links the penalty clause to a classification clause, and then applies the corresponding penalty formula to all base rates under the linked classification clause.

STANDARD RATE

A standard rate is a classification rate in a n award that forms a reference rate for wage related allowances for that award. A wage related allowance is expressed in the award as, for example 2.3% of the standard rate. The standard rate is defined at the minimum weekly rate for an adult level 4 which is $1074.70. The allowance when calculated is $1074.70 X 4.3% = $46.21

WAGE ALLOWANCE RATES

Allowances payable to employees which are calculated as a percentage (rate) of a particular classification rate (defined as the standard rate in modern awards).